✅ Kick-Off Meeting Notes — Nice Game

Date: 24.11.2025
Project: Nice Game — 2D Platformer
Participants: Julia (PM, Tester), Alexei (Lead Designer, Programmer, Artist)

1. Project Goal

Create a small 2D platformer game in Unity where the player must navigate through platforms, avoid enemies and traps, collect items, and reach the finish zone.
Game scope must fit within two weeks of development.

2. Roles and Responsibilities

Julia — Project Manager / Tester

- organizes meetings

- manages Trello board

- coordinates workflow

- makes final decisions on tasks

- handles documentation

- tests gameplay and reports bugs

Alexei — Lead Designer / Programmer / Artist

- defines game mechanics and level design

- implements gameplay logic (player, enemies, traps)

- creates UI

- produces all art assets (characters, environment, UI)

3. Tools and Infrastructure

Unity — main development engine
GitHub — version control and collaboration
Trello — task management (Backlog → In Progress → Review → Done)
Google Docs / PDF — documentation (GDD, meeting notes)
Discord  — team communication

4. Development Process

Chosen methodology: SCRUM (1-week sprint)

Sprint structure:

- Sprint Planning: selecting tasks for the week

- Daily Check-ins: asynchronous updates

- Sprint Review: show progress

- Sprint Retrospective: discuss improvements

Meetings planned:

- Kick-off meeting (completed)

- Mid-sprint check-in

- Sprint review & retrospective

5. Initial Task Breakdown

Each team member must have at least 2+ hours of tasks ready.
Initial tasks added to Trello Backlog:

Gameplay

- Implement player movement

- Add jump + double jump

- Add damage system

- Add spike trap

- Add score counter

- Select assets

- Build prototype level

- Add enemy patrol

- Playtest level

Art

- Player sprite + animations

- Create idle animation

- Create run animation

- Create jump animation

- Enemy sprite

- Create spikes sprite

- Create background image

- Add UI icons

Level Design

- Create basic block tiles

- Build prototype level

- Add obstacles

- Add finish zone

- Playtest level

Sound

- Add jump sound

- Add background music

- Add damage sound

Setup

- Create Unity project

- Add pixel-per-unit settings

- Set up folder structure

- Set up GitHub repo

- Import assets

6. Sprint 1 Goals

By the end of Sprint 1:

- Player movement fully functional

- Basic level playable

- 1 type of enemy implemented

- Spike trap implemented

- Basic UI working

7. Risks

- Limited time (2 weeks)

- One developer doing programming + art

- Need to keep game scope small

8. Agreements

- Communication: Discord

- Code commits daily

- Tasks must always reflect real progress in Trello

- Final presentation will include:
✓ Trello board
✓ GDD
✓ Meeting notes
✓ GitHub repo
✓ Final build of game